GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK541 August 2025 A |
| --- | --- |
| Assignment Name | Record Management System Project |
| Assignment Due Date | Monday, 13 October 2025, 11:59 PM |
| Team Name | Group A |

Please, list your team members’ names in the table below and their respective roles.

Depending on the project, roles could be represented by specific tasks (i.e., tests/reviews), sections (i.e., poster sections), or anything else that explicitly identifies what each member is assigned to.

This document can be used for both synchronous (live/ real-time) and asynchronous collaboration.

| Full Name | Role / Tasks |
| --- | --- |
| Madiyah Khan | Project Manager / Tester (UAT, meeting minutes, final report) |
| Luis Roberto Torres Salazar | Programmer (backend CRUD, persistence, unit tests for backend) |
| Karina Rodriguez | GUI / UX Designer / Integration with BE (GUI build, unit tests for GUI) |
| Brian Cherry | Has not responded to any messages |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | 12 October 2025 | Time [UK] (or reporting deadline e.g. 23:55) | 11:59pm |
| Location (VLE, Teams Chat for asynchronous) | Teams | Minutes prepared by | Madiyah Khan |

2. Meeting Objective (task completion, challenges, future tasks)

- Confirm all features are complete and integrated (backend + frontend). - Review UAT results and confirm fixes applied. - Ensure README and repo are finalised with instructions, API reference, and testing details. - Confirm report and meeting minutes are finalised and stored in SharePoint. - Outline final submission steps for all team members.

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Madiyah Khan | Present |
| Luis Roberto Torres Salazar | Present |
| Karina Rodriguez | Present |
| Brian Cherry | Not present |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Backend CRUD | Roberto | Completed. Clients, Airlines, Flights all fully working with Python stdlib. Unit tests added. |
| Frontend + Integration | Karina | All HTML/CSS/JS pages finalised and styled. Integrated with backend APIs. Final CSS improvements completed. |
| UAT | Madiyah | End-to-end testing carried out for CRUD flows. Confirmed success handling and validation. Bug fixes merged. |
| Documentation & Report | Madiyah | README updated with repo details, API reference, testing steps. Final report and meeting minutes stored in SharePoint. |
| Risks / Issues | All | Brian Cherry made no contributions. No further risks identified. System stable for submission. |
| The “Notes” column should include a summary of the discussion had about the topic and any decision taken. |  |  |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Confirm final zip includes code, README | All | 13 Oct 2025 |
| Confirm final report, and minutes documents | All | 13 Oct 2025 |
| Upload identical zip file and documents to VLE | All | 13 Oct 2025 |
| Submit Peer Group Assessment Form separately | Each member | 13 Oct 2025 |
| Double-check report word count declaration | Madiyah | 13 Oct 2025 |
| The “Action” section must include the action(s) that the “Owner” (the student assigned to complete the action) must complete by the due date. |  |  |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | N/A | Time [UK] (HH:MM) | N/A |
| Location | N/A |  |  |
| Objective | N/A |  |  |
| Unless this minutes refers to the last one before submission, students need to identify date, location and objective of the next meeting/ reporting deadline before concluding the current meeting/ reporting deadline. |  |  |  |

A copy of this document MUST be included in your final submission. The assessment will take into account these documents: you must ensure they are updated and accurate. In case of inconsistencies, please discuss them with your peers before submitting it. If these documents result inconsistent and differ among submissions, the final grade will be negatively affected (poor engagement).