GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK541 August 2025 A |
| --- | --- |
| Assignment Name | Record Management System Project |
| Assignment Due Date | Monday, 13 October 2025, 11:59 PM |
| Team Name | Group A |

Please, list your team members’ names in the table below and their respective roles.

Depending on the project, roles could be represented by specific tasks (i.e., tests/reviews), sections (i.e., poster sections), or anything else that explicitly identifies what each member is assigned to.

This document can be used for both synchronous (live/ real-time) and asynchronous collaboration.

| Full Name | Role / Tasks |
| --- | --- |
| Madiyah Khan | Project Manager / Tester (UAT, meeting minutes, Integration support, final report) |
| Luis Roberto Torres Salazar | Programmer (backend CRUD, persistence, unit tests for backend) |
| Karina Rodriguez | GUI / UX Designer (GUI build, unit tests for GUI) |
| Brian Cherry | Has not responded to any messages |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | 29 September 2025 | Time [UK] (or reporting deadline e.g. 23:55) | 11:59pm |
| Location (VLE, Teams Chat for asynchronous) | Teams | Minutes prepared by | Madiyah Khan |

2. Meeting Objective (task completion, challenges, future tasks)

- Review progress on backend CRUD development and storage persistence. - Review initial GUI design and approach. - Agree responsibilities for GUI-backend integration. - Confirm updated action items and timeline.

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Madiyah Khan | Present |
| Luis Roberto Torres Salazar | Present |
| Karina Rodriguez | Present |
| Brian Cherry | Not present |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Backend CRUD progress | Roberto | Client and Airline CRUD completed with APIs enabled. Flights module in progress. Plan to update README and add unit tests by Wednesday. |
| GUI design | Karina | GUI design completed in Figma. Beginning implementation work. Preference to use React if possible. |
| GUI technology decision | All | Andrea confirmed any GUI is acceptable as long as it runs without requiring the marker to install additional applications or libraries. Team agreed React can be used, provided it is packaged to run out of the box. |
| Integration | Madiyah | Will support integration between GUI and backend once Karina has implementation ready. |
| Documentation & Report | Madiyah | Will prepare updated meeting minutes and begin drafting report template this week to ensure the report can be completed on time. |
| Risks / Issues | All | Need to ensure entire solution (backend + GUI) requires no extra installations. Lack of response from Brian Cherry noted again. |
| The “Notes” column should include a summary of the discussion had about the topic and any decision taken. |  |  |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Complete Flights CRUD module | Roberto | 2 Oct 2025 |
| Update README and add backend unit tests | Roberto | 2 Oct 2025 |
| Finalise GUI design and start implementation (React-based) | Karina | 5 Oct 2025 |
| Support GUI-backend integration once GUI is ready | Madiyah | 6 Oct 2025 |
| Draft Meeting Minutes #2 and circulate for approval | Madiyah | 30 Sept 2025 |
| Create report template and initial draft sections | Madiyah | 4 Oct 2025 |
| The “Action” section must include the action(s) that the “Owner” (the student assigned to complete the action) must complete by the due date. |  |  |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 06/10/25 | Time [UK] (HH:MM) | 20:00 |
| Location | Teams |  |  |
| Objective | Review full backend CRUD (Clients + Airlines), confirm GUI implementation progress, and begin integration/testing plan. |  |  |
| Unless this minutes refers to the last one before submission, students need to identify date, location and objective of the next meeting/ reporting deadline before concluding the current meeting/ reporting deadline. |  |  |  |

A copy of this document MUST be included in your final submission. The assessment will take into account these documents: you must ensure they are updated and accurate. In case of inconsistencies, please discuss them with your peers before submitting it. If these documents result inconsistent and differ among submissions, the final grade will be negatively affected (poor engagement).