GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK541 August 2025 A |
| --- | --- |
| Assignment Name | Record Management System Project |
| Assignment Due Date | Monday, 13 October 2025, 11:59 PM |
| Team Name | Group A |

Please, list your team members’ names in the table below and their respective roles.

Depending on the project, roles could be represented by specific tasks (i.e., tests/reviews), sections (i.e., poster sections), or anything else that explicitly identifies what each member is assigned to.

This document can be used for both synchronous (live/ real-time) and asynchronous collaboration.

| Full Name | Role / Tasks |
| --- | --- |
| Madiyah Khan | Project Manager / Tester (UAT, meeting minutes, final report) |
| Luis Roberto Torres Salazar | Programmer (backend CRUD, persistence, unit tests for backend) |
| Karina Rodriguez | GUI / UX Designer / Integration with BE (GUI build, unit tests for GUI) |
| Brian Cherry | Has not responded to any messages |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | 06 October 2025 | Time [UK] (or reporting deadline e.g. 23:55) | 11:59pm |
| Location (VLE, Teams Chat for asynchronous) | Teams | Minutes prepared by | Madiyah Khan |

2. Meeting Objective (task completion, challenges, future tasks)

- Confirm full backend CRUD implementation and updated README. - Decide on frontend technology and agree delivery timeline. - Review project report template and storage location. - Begin UAT testing on backend and plan for frontend integration. - Allocate action items for the week.

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Madiyah Khan | Present |
| Luis Roberto Torres Salazar | Present |
| Karina Rodriguez | Present |
| Brian Cherry | Not present |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Backend CRUD | Roberto | All APIs (Clients, Airlines, Flights) now working using Python standard library only. Updated README explains how to run and test APIs. |
| Frontend decision | All | Andrea confirmed no external installs allowed. Team discussed options: plain JS vs tkinter. Agreed to proceed with plain HTML/CSS/JS served by Python. |
| Frontend and Integration progress | Karina | Figma design complete. FE build ready and integrated with the BE. Completed final CSS touches and Read me file updates. |
| UAT | Madiyah | Initial UAT on backend successful (CRUD, persistence, validation). Next stage will extend UAT to frontend once connected. |
| Documentation & Report | Madiyah | Report template created and shared with team. Final documents will be uploaded to repo for single source of truth. |
| Risks / Issues | All | Need to ensure front end is completed on time to allow integration and UAT before submission deadline. Brian Cherry still not engaged. |
| The “Notes” column should include a summary of the discussion had about the topic and any decision taken. |  |  |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Finalise Flights CRUD and confirm APIs stable | Roberto | 6 Oct 2025 |
| Upload updated backend code and README | Roberto | 6 Oct 2025 |
| Develop frontend in plain HTML/CSS/JS | Karina | 12 Oct 2025 (latest by Sunday) |
| Complete integration once FE ready | Karina | 7–10 Oct 2025 |
| Continue UAT testing on backend, extend to FE after integration | Madiyah | Ongoing |
| Draft Meeting Minutes #3 and circulate for approval | Madiyah | 7 Oct 2025 |
| Maintain report template, add system design and testing sections | Madiyah | 10 Oct 2025 |
| The “Action” section must include the action(s) that the “Owner” (the student assigned to complete the action) must complete by the due date. |  |  |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 10/10/25 | Time [UK] (HH:MM) | 20:00 |
| Location | Teams |  |  |
| Objective | Review frontend progress, confirm integration status, run joint UAT on full system, finalise report content. |  |  |
| Unless this minutes refers to the last one before submission, students need to identify date, location and objective of the next meeting/ reporting deadline before concluding the current meeting/ reporting deadline. |  |  |  |

A copy of this document MUST be included in your final submission. The assessment will take into account these documents: you must ensure they are updated and accurate. In case of inconsistencies, please discuss them with your peers before submitting it. If these documents result inconsistent and differ among submissions, the final grade will be negatively affected (poor engagement).